# SECTION 16 — MVP SCOPE FREEZE, BUILD PRIORITIZATION & DEVELOPMENT ROADMAP

# Purpose

This section exists to stop scope creep.

This challenge is not won by:

Building the most features.

It is won by:

Building the right features extremely well.

# Brutal Reality

You do NOT have enough time to build:

- Perfect memory

- Perfect personalization

- Perfect AI

- Perfect UI

- Perfect analytics

- Perfect commerce

all together.

Trying to build everything is the fastest way to lose.

# The 80/20 Rule

20% of features will generate 80% of judge impact.

Build those first.

# Kappy Success Formula

Judges should remember:

- Personality

- Understanding

- Memory

- Reordering

- Bundle Builder

- End-to-End Checkout

Not:

- Database schemas

- AI architecture

- Backend complexity

# MVP Definition

MVP means:

A complete shopping experience.

Not:

A complete shopping platform.

# MVP Success Test

Can a judge:

```text id=“l1k0n7” Need gift for mom

↓

Find gift

↓

Build package

↓

Checkout

↓

Track order

without problems?

---

If yes:

MVP achieved.

---

# PHASE 01 — ABSOLUTE MUST BUILD

These features are non-negotiable.

---

# Feature 01

Full Screen Chat UI

Priority:

Critical

---

Why?

Competition explicitly requires it.

---

Without it:

Immediate score loss.

---

# Feature 02

Kappy Personality

Priority:

Critical

---

Without personality:

Just another chatbot.

---

Must include:

- Friendly communication
- Local language adaptation
- Humor
- Emotional responses

---

# Feature 03

Product Search

Priority:

Critical

---

MCP:

```text id="7h7c4r"
kapruka_search_products

# Feature 04

Product Details

Priority:

Critical

MCP:

text id="96v4ph" kapruka_get_product

# Feature 05

Delivery Checking

Priority:

Critical

MCP:

text id="4bw3ij" kapruka_check_delivery

# Feature 06

Checkout

Priority:

Critical

MCP:

text id="4s5swy" kapruka_create_order

# Feature 07

Tracking

Priority:

Critical

MCP:

text id="c7q3yd" kapruka_track_order

# Feature 08

Quick Reply Chips

Priority:

Critical

Massive UX improvement.

Easy to build.

# Feature 09

Product Cards

Priority:

Critical

Judges explicitly want:

Visual richness.

# Feature 10

Kappy’s Pick 🌟

Priority:

Critical

Simple.

Powerful.

Memorable.

# PHASE 02 — HIGH IMPACT FEATURES

These create differentiation.

# Feature 11

Bundle Builder

Priority:

Very High

Potentially one of the strongest differentiators.

# Feature 12

Reordering

Priority:

Very High

Dulith explicitly mentioned it.

Judge impact:

Huge.

# Feature 13

Session Recovery

Priority:

High

Feels intelligent.

# Feature 14

Relationship Memory

Priority:

High

Example

text id="dhjjq7" Mom likes gardening.

Used later.

Huge emotional impact.

# Feature 15

Recommendation Explanations

Priority:

High

Instead of:

text id="1ncbfv" Here are products.

Use:

text id="vt2n1w" I'd personally choose this one because...

# PHASE 03 — OPTIONAL

Only if time exists.

Behavior Learning

Advanced Personalization

Memory Decay

Confidence Models

Analytics

Admin Dashboards

These are NOT required to win.

# What We Will NOT Build

Out Of Scope

Voice Agent

Amazon Integration

eBay Integration

Global Shopping

Custom LLM

Fine-Tuning

Multi-Agent Systems

Recommendation Training Models

Native Mobile App

Advanced Reporting

# The Fake-It Strategy

Important.

Some features can be simplified.

Example

Advanced Memory Learning.

Instead of:

Complex learning system.

Build:

text id="9y9n4x" Relationship Memory + User Preferences

Judges see:

Personalization.

Same impact.

Much less effort.

# Build Order

Never build randomly.

# Stage 01

Foundation

Tasks

Create Next.js project

Create UI system

Create chat interface

Create database

Deploy skeleton

Target

End of Week 1

# Stage 02

Commerce

Tasks

Connect MCP

Search products

Product details

Delivery checking

Checkout

Tracking

Target

End of Week 2

# Stage 03

Intelligence

Tasks

GPT integration

Personality

Recommendation logic

Kappy’s Pick

Conversation flows

Target

End of Week 3

# Stage 04

Differentiation

Tasks

Bundle Builder

Reordering

Memory

Session Recovery

Target

End of Week 4

# Stage 05

Polish

Tasks

Animations

Loading states

Visual improvements

Error handling

Judge demo preparation

Target

Final Week

# If Time Suddenly Runs Out

Build only:

Chat

Search

Recommendations

Delivery

Checkout

Tracking

Bundle Builder

This alone can be competitive.

# Judge Priority Matrix

Highest Impact

Lowest Effort

↓

Quick Reply Chips

Kappy’s Pick

Loading Messages

Personality

Highest Impact

Highest Effort

↓

Memory

Bundle Builder

Reordering

Lowest Impact

Highest Effort

↓

Custom Models

Fine-Tuning

Advanced Analytics

Avoid.

# Demo Build Priority

The first 60 seconds must be flawless.

Perfect:

Welcome

↓

Gift Flow

↓

Recommendations

↓

Bundle

↓

Checkout

Less important:

Settings page.

Admin panel.

Analytics.

# MVP Freeze Checklist

Before submission:

✅ Full-screen chat

✅ Personality

✅ Product cards

✅ Search

✅ Delivery check

✅ Bundle Builder

✅ Checkout

✅ Tracking

✅ Kappy’s Pick

✅ Session persistence

✅ Basic memory

✅ Mobile responsiveness

# Final Development Principle

Every feature should answer:

text id="6f6rwy" Will a judge actually see this?

If:

No

↓

Deprioritize.

If:

Yes

↓

Build it.

# Ultimate Roadmap Goal

Do not try to build the smartest AI.

Do not try to build the most features.

Build the shopping experience that makes a judge say:

text id="x2gk3f" I would actually use this instead of the website.

That is the success metric.

That is the roadmap.

That is the MVP.